Learning ƒor  Success

Redesign 2002

                        

Project Scope

Prepared for

Chris Broughton

Director, Business of Banking

Bank of Montreal

Institute for Learning

                

Prepared by

Joanne C. Brown

fractal solutions

May 2002

Table of Contents

Content

Information Architecture and Site Navigation

Portal

Learning for Success Redesign 2002

Purpose

This document describes key design elements and scope of work that will be undertaken as part of Learning for Success during the project redesign period of January to October 2002.

Content

#### Existing~

All content currently available through LFS intranet will be transitioned into the redesigned LFS architecture.   The primary activity for most content will be removing the html pages from the existing web files, and moving them into the new information architecture.  Streamlining of content will occur on a best efforts basis.  Although there is significant opportunity to reduce the content without detracting from the value of the learning, the timeline does not allow for the translation and SME review that would be necessary if re-writing content were to occur.

#### New ~ Cash Operations, Branch Re-Org, RIDR

New content to be offered through LFS redesign activity will include modules from the Cash Operations learning stream that have been developed to satisfy the needs of learners in a Pathway Connect environment.  Refer to Project Proposal – Cash Operations (March 7, 2002) for details.  Implementation of redesigned Cash Operations modules is scheduled for July; this date is dependent upon completion of SME review by mid May.

Integration into LFS of selected documents, job aids, and tools relative to the Retail Branch Re-Organization is considered within scope at this time.  There is a risk associated with this presently however, in that there has been no declaration of what those pieces are to date, or when they are scheduled for delivery.  Timeframe for Branch Re-Org to inform LFS of items to be available on-line through LFS intranet is June 15th.  At that time an assessment of the development time required to publish the content will be done and resources (time, money, people) allocated accordingly.

Content to be developed through the Retail Investment & Deposit Redesign project is considered in scope for October 2002 implementation subject to confirmation that content is available no later than July 31st.  If this is not the case, the Retail Investment learning stream will be designed to accommodate new modules from RIDR, however existing module content will be used to populate the stream until such time as the new content is available.

#### Content Design “model”

In order to support a consistent learner experience, specific content elements will be incorporated into all LFS content.  They are:

| ##### Learning Stream | - Nine (9) learning streams have been created as a result of the content analysis. Each stream will include sections, modules, and a test. |
| --- | --- |
| Section | - Sections will contain modules grouped according to content. Each section includes a self-check test to reinforce key learning points. |
| Module | - Modules are designed to include learning objects, activities and/or exercises, dynamic presentation of selected content, related learning, module complete indicator, key learning and target audience. |

Creating print friendly versions of modules is not in scope.  Should learners wish to print selected modules, the print function of the web browser can be used.

Information Architecture & Site Navigation

Information architecture and therefore navigation structure is being designed in a mixed hierarchystyle.  Mixed hierarchy structure provides many navigational/informational choices to visitors.

Site level navigation is required to support 9 learning streams, 39 sections and 225 modules.  The navigation will be designed using the code licensed through www.coalesys.com .  Customization of the webmenu product will allow LFS to offer a unique navigational structure that will enable site visitors to drill down to the module content level with ease.

See http://www.coalesys.com/products/webmenustudio/buy/license.asp  for licensing details.

Module level navigation is also required and will be satisfied through an html navigation structure.  This structure will not be technically connected to site level navigation.

LFS Portal

Providing a point of integration for users relative to LFS specific learning and other learning courseware and tools that would also be considered part of their learning plan is important and achievable.  The LFS portal should include elements that are both performance-centered and learning focused.

Proposed content components for the LFS portal and which will be managed through LFS sustaining, will potentially include :

- Welcome to the LFS Portal

- LFS Bulletin Board

- News from Branch Re-org, Executive message

- Learning Progress Plan

- Search Engine

- LFS Tests (previously CMTs on Pheonix)

- Directory of LFS print-based materials (HandyGuides, job aids)

The LFS portal page can provide access to the several intranets:

- Learning for Success

- Learning Zone

- My Bank

- Institute for Learning

- BMO Central

- P & P

- Mbanx Direct Learning Network

- Orientation Express

- Career Discovery

- The Summit

Validation of which sites are of most value to LFS visitors will be achieved through usability.

Accessibility Guidelines

User platform

Use of advanced web applications for design and development of chosen LFS content elements is not currently supported on desktop technology.  The primary technical requirement is having the desktop browser modified with a “flash plug in”.  It will be necessary for the LFS sponsor to facilitate the implementation of this technical upgrade by influencing the desktop owners accordingly.

If this browser upgrade is not achievable in the short-term, then the alternative is to position LFS to be delivered via the Learning PC platform.

### Database

Database driven information collection capability will support the ability to track and respond to learner behaviours as they move through the web-based knowledge center and can assist in identifying trends in learner engagement and rate of progress through the learning system can be measured.

The LFS database requirements have not yet been validated from an organizational perspective, although agreement in principle that some element of tracking and monitoring would be useful has been established.  See attachment – Recommendations for Tracking and Monitoring.

### Search Engine

Autonomy will be used – as per Bank requirements – for the LFS search engine.  Refer to http://webhandbook.bmogc.net/, search "autonomy" for details.  The scope of the search engine will include content held in other BMO intranets.  See sites listed under LFS Portal section of this document.

### The implementation is dependent upon the agreement of the owners of the production environment to agree to include hosting of the search engine, or to reach an alternate arrangement with another hosting group (for instance, Bill Herta).

### Sustaining

LFS has an obligation to provide learners with timely, accurate and relevant advice, learning and information.  This obligation will be met through frequent updates to various content elements within LFS.  Schedule of updates has not yet been established, however the following can be used as a guideline.

- Portal content – range of weekly  and monthly updates.

- LFS site – content updates will range from monthly to quarterly for selected modules and sections.

Updates to the site will be the responsibility of LFS.  Selected members of the LFS team, will require admin access to the production server.  Promotion of new content from development into production will be the responsibility of LFS.

New content elements to be added to the portal or site in excess of .5 GB  will be required to be transitioned from development to staging, prior to promotion to production environment.    Some details required from Lindsay to clarify criteria for needing emfysis QA to be part of the process.

### Tests

Changes to computer managed testing that is part of LFS have been addressed through the LFS Workforce Development System ~Recommendations for Change document (Feb 2002).  The intention is to migrate CMTs from the Phoenix platform into the LFS site.  Clarification/validation is required relative to the frequency of testing and limitations on test functionality that will be developed within LFS.

Requirements relative to testing are linked with organizational requirements for tracking and monitoring of learner progress.  Discussions are underway to ensure appropriate input is received prior to implementation of a new testing infrastructure.

### Production Environment

Project Dependencies / Risks

| Dependency / Risk | Mitigation | Probability | Impact |
| --- | --- | --- | --- |

Web Site Engineering : Beyond Web Page Design T.A. Powell, 1998, Page 146.