## Learning for Success - Quality Assurance Testing (English and French)

Current URL: http://learning.bmo.com/pathwayconnectlearning/website/index.htm

Schedule: May 27 – May 31, 2002

Purpose: To ensure that the technical functionality of the different elements of the web site work the way they are suppose to, i.e. all links map to the right pages/sections, all buttons work, etc.

Technical Sign Off Elements

| 1 | Home Page: All buttons and links work properly - Menu buttons - Sub-menu links - Global navigation buttons (Top toolbar) - Links in the body of text |  |
| --- | --- | --- |
| 2 | Print Versions for Business Applications and Other Applications print properly |  |
| 3 | Feedback submission |  |
| 4 | Search functionality |  |
| 5 | Dress Rehearsal Functions properly - Already tested - make sure it has not been affected by the changes |  |
| 6 | Contest functions properly |  |
| 7 | Online Learning - Courses Launch on Learning PC |  |
| 8 | MECH Conversion Guide functions properly - Already tested - make sure it has not been affected by the changes |  |

Q/A Work Order Severity Levels (Internal Q/A Portal)

| Severity 1 | Functionality/navigation not working, has to be fixed, i.e. text/graphics don’t load properly, links go nowhere, functions wrong |
| --- | --- |
| Severity 2 | - Fix critical to improving the navigation/functionality of site, i.e. can’t move back to last page - Spelling errors, punctuation, English text on French site |
| Severity 3 | Nice to have, but not critical to functionality and navigation |

# Q/A Equipment and Environment for Testing

### English Platforms

|  |  |  |  | LPC Technical Components |  |  |  | PWC Technical Components (Win2K) |  | PWC Mobile Laptop (Win 2K) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Name | Project Description | Start Date | Sign Off Date | 500 Mhz C-45 | 733 Mhz C-45 | 500 Mhz PWC | M41 PWC | Sales | Service | Retail | IFS | Mortgage Specialist |
| Learning for Success (Eng) | Test the Learning for Success website | May 27 | May 31 |  |  | * | * |  |  |  |  |  |
| Learning for Success (Fr) | As above. | May 27 | May 31 |  |  | * | * |  |  |  |  |  |

Note: Mobile laptops need to be tested from both a docking station (LAN Connection) and remote dial access (modem)

French Platforms

|  |  |  |  | LPC Technical Components |  |  |  | PWC Technical Components (Win2K) |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Name | Project Description | Start Date | Sign Off Date | 500 Mhz C-45 | 733 Mhz C-45 | 500 Mhz PWC | M41 PWC | Sales | Service |
| Learning for Success (Eng) | Test the Learning for Success website | May 27 | May 31 |  |  | * | * |  |  |
| Learning for Success (Fr) | As above. | May 27 | May 31 |  |  | * | * |  |  |

Note: The French Mobile Laptops have not been developed yet.

# Q/A Equipment and Environment

### Conditions:

| Equipment | Location | Default Printer |
| --- | --- | --- |
| Learning PCs | Q/A Lab 6th floor | Lexmark Optra-T printer May need to be mapped to the printers |
| Mobile Laptops Need to be tested from both a docking station (LAN Connection) and remote dial access (modem) |  |  |

Note: The Priority platform for testing the English web site will be on the Mobile Laptops. Q/A testing should be done on these images first.

# Approximate Time for Full Test of Web Site

| Category | Hours |
| --- | --- |
| All links and buttons within the site | 1.00 |
| Print all Print versions | 1.50 |
| Feedback | 0.25 |
| Search | 0.50 |
| Dress Rehearsal | 0.50 |
| Contest | 0.50 |
| Online Learning | 0.25 |
| MECH Conversion0.5 | 0.50 |
| TOTAL | 5.00 |

- Total Testing Hours (English) for all machines: 60 hours

((6 LPC and PC machines + (3 Mobile Laptops x 2 connections)) x 5 hours)

- Total Testing Hours (French) French for all machines: 30 hours

(6 machines x 5 hours)

# Resources Required

2 English Resources – can we get another English Resource?

1 French Resource

# Testing Requirements

### Home Page Elements

  - Menu buttons

  - Sub Menu buttons

  - Top toolbar

  - Learning News – Links in content

  - Update Links

  - Contest Link

### What To Test For

    - Test that all links/buttons link to the right page – compare name of link to name of page that loads

    - Within each menu, sub-menu and page:

- Test links in content on each page

- Only follow the links up to 4 clicks, where necessary.

For Example: Under Getting Started

1. click on the Learning Plan sub menu

2. click on “Customer Service Representative”

3. click on “Using the Learning PC”

4. click on “Using the Learning PC” hyperlink in “References”

There is no need to click on any more links because the links on the Using The Learning PC page (that you end on after d.) will be tested separately – it is the 3rd sub menu item under Getting Started).

This will be the case on pages that have links to other areas of the website, so stick to “4 clicks only” as a rule of thumb.

### Special Cases

- Under Branch Workstation – Desktop

                - For each job role’s desktop, click on the icons on the graphic of the desktop to confirm the information appears on the right.

- Under Branch Workstation – Printer Information

                - For the Cutform and Laser printers, under “Operator Panel”, click on the buttons in the graphic to confirm a description appears to the right.

2. Print Versions

Only the customized print versions that are available for the content in the Business Applications and Other Applications sections are to be tested.

Test that clicking on the print button brings up the Print Dialog box and the document prints.

Exclusions: Print screen or printing from the print utility on the browser.

3. Feedback

Submit test 5 times as follows:

Note: Test the Reset button several times while completing the following.

| Scenario | Answers to questions: |
| --- | --- |
| 1. | - Yes - Difficult - Yes - Enter anything - Enter anything - Enter Anything |
| 2 | - No - OK - No - Enter anything - Enter anything - Enter Anything |
| 3 | - No - Easy - No - Enter anything - Enter anything - Enter Anything |
| 4 | - Yes - Very Easy - Yes - Enter anything - Enter anything - Enter Anything |
| 5 | - Leave blank - Leave blank - Leave blank - Leave blank - Leave blank - Leave blank |

### 4. Search

Will provide a list of words to search for. Test first 5 Result links for validity

### 5. Dress Rehearsal

- Complete with all right answers (Script to be provided)

- Complete with all wrong answers (Script to be provided)

- Complete with a combination of right and wrong answers (Script to be provided)

### 6. Contest

- Complete with all right answers (Script to be provided)

- Complete with 1 wrong answer (Script to be provided)

- Complete with 2 wrong answers (Script to be provided)

- Complete with 3 wrong answers (Script to be provided)

- Complete with 4 wrong answers (Script to be provided)

### 7. Online Learning

- Test selecting the Launch button and that all courses launch on all versions of the Learning PCs

- Test selecting the Launch button on Learning PCs without CD-ROM in drive

- Test selecting the Launch button on non Learning PCs

### 8. MECH Conversion

Test random searches (Script to be provided)