| Deliverable: | Description: | Responsibility of: | Status: |
| --- | --- | --- | --- |
| Cash Ops QA | -prepare docs to guide QA team through LFS. | Dave, Karin, Joanne | -first draft complete. Make modifications and submit by Aug 8th; tentative start date for QA is Aug 12th. |
| Cash Ops Modules | -fine-tuning to English and completion of French modules | Karin, Mary, Joanne | -pending translated content. -SME signoff to be arranged. |
| # Learning Progress Reports | -design/development of Divisional level reports. | Brian, Joanne | -preliminary design to be presented Aug 15th – Pam Robertson |
| # *Learning Guide Prototype |  | Eugene, Jeff, Joanne |  |
| Search Engine | - have Autonomy for LFS and related sites; | Dave, Joanne | -meeting to be scheduled; - create project requirements doc. |
| *Retail Investments | - selected content/modules to be developed as per RIDR project. | Joanne, Karin and Steven | - |
| Self-checks |  | Brian, Jeff |  |
| Module content updates |  | Linda Bourgeois,Mary |  |
| LFS “postcard” announcement |  | Karin, Joanne |  |
| *Guided tour to new LFS |  | Steven or Peter - tbd |  |
| Strategy for LFS for 2003 |  | Joanne |  |
| Usability -Phase 3 |  | Joanne |  |
| *Proposal for LFS Content Management System |  | Eugene, Joanne |  |

Items with an * are not officially within project scope.